# TERMS OF REFERENCE

## For IT Expert – Development of Interactive Web Application

### Project Title:

ProElect – Promote Accountability in Electoral Processes in EaP through Increased Participation and Capacity of Civic Actors

### Assignment Title:

Development of Interactive Browser-Based Application for Gender-Sensitive Reporting

### Location:

Yerevan, Armenia (with remote technical development)

### Duration:

5 months

# A. Background and Description

WomenNet NGO, through the EU-funded project “ProElect – Promote Accountability in Electoral Processes in EaP through Increased Participation and Capacity of Civic Actors,” is undertaking a digital innovation component aimed at strengthening gender-sensitive reporting and countering hate speech in Armenia’s media landscape.

A core activity under this project is the development of an interactive browser-based web application designed to support journalists, editors, students, and media practitioners in identifying and preventing gender-biased, harmful, or stereotypical language in media content. The tool will include smart detection features, contextual guidance, and educational support functions to reinforce responsible and gender-sensitive reporting practices.

The web application will integrate:

- Armenian legislation on gender equality and human rights,

- international standards and guidelines,

- WomenNet’s gender-sensitive reporting manual,

- interactive learning elements such as quizzes, examples, and alternative phrasing suggestions.

Additionally, the tool will provide newsroom-friendly usability, offering immediate detection and improvement suggestions during the writing process.

By combining detection, guidance, and learning functions, the application will serve as both a professional support tool for journalists and a self-learning platform for students and civil society actors. It will help translate WomenNet’s media monitoring findings and gender analysis methodology into practical digital assistance tools that counter misinformation and harmful narratives.

The development of this application represents a strategic investment in the sustainability of WomenNet’s work, providing a long-term, scalable, and easily updatable system to promote gender-sensitive journalism and strengthen Armenia’s media environment.

# B. Project Objectives

Objectives:

- Develop a fully functional interactive browser-based application equipped with smart detection, contextual explanations, and alternative phrasing suggestions to support gender-sensitive reporting.

- Integrate Armenian legislation, international standards, and WomenNet’s multimedia manual into the detection and guidance system.

- Support awareness-raising by providing accessible explanations, examples, and educational components linked to media monitoring findings.

- Strengthen public access to gender-sensitive reporting tools and improve the visibility of project results through digital innovation.

# C. Objectives of the Assignment

- Develop an interactive browser-based application with detection, guidance, and educational modules tailored to gender-sensitive reporting needs.

- Integrate thematic manuals, reference materials, quizzes, and alternative phrasing suggestions into the application workflow.

- Deliver a stable, accessible, newsroom-friendly application that improves reporting quality and supports WomenNet’s broader outreach, communication, and advocacy objectives.

# D. Required Services and Timeframe

The assignment includes full-cycle development of the interactive application, covering programming, content integration, usability features, and testing. The work will follow Activity 3 of the project and will be conducted over a 5-month period.

# Assignment D.1: Development of Interactive Browser-Based Application

| Activity | Sub-activities / Descriptions | Timeline |
| --- | --- | --- |
| Design of the Detection-Based Application | • Design the browser-based application structure, including the smart-detection engine, contextual guidance, quizzes, and educational features. • Define the workflow for analyzing text, identifying biased phrases, and displaying suggested corrections. • Prepare initial UX/UI draft screens to ensure user-friendly newsroom usability. | Deadline: Month 1-5 |
| Programming and Development of Core Application Features | • Develop the detection mechanisms (keyword/rule-based) aligned with findings from WomenNet’s media monitoring. • Integrate Armenian legislation and relevant international standards into the contextual guidance system. • Build internal links to manual sections and reference materials. |  |
| Integration of Educational and Training Modules | • Embed quizzes and interactive learning activities within the system. • Link multimedia manual components (texts, visuals, examples) to detection outputs. • Add pop-up explanations, case examples, and helpful prompts to support gender-sensitive reporting. |  |
| User Interface Development & Assembly | • Assemble all components into a single, functional browser-based application. • Ensure compatibility with major browsers and newsroom environments. • Optimize for clarity, accessibility, and easy navigation. |  |
| Testing, Pilot Demonstrations, and Final Deployment | • Conduct functionality, usability, and content accuracy testing. • Adjust the detection system based on pilot user feedback. • Finalize the application and prepare easy-to-follow user instructions. • Deploy the final version for public and journalist use. |  |

# E. Deliverables

The expert(s) will be expected to submit the following deliverables:

## Deliverables for Assignment A: Development of Interactive Web Application

- Fully functional browser-based application featuring smart detection, contextual explanations, and alternative phrasing suggestions.

- Integrated legal and standards-based guidance, aligning with Armenian legislation and international frameworks.

- Embedded educational modules, including quizzes, examples.

- Initial UX/UI wireframes and technical outline of the application structure and workflow.

- Tested and refined final version of the application, based on feedback from WomenNet staff and pilot users.

- User guide and simple technical instructions (in Armenian) for ongoing use and maintenance.

- Final technical handover package, including source files, documentation, and access credentials.

# F. Qualifications and Experience

Required Qualifications:

### For Web Application Development

- Degree or ongoing studies in Information Technology, Computer Science, Web Development, or related fields.

- Practical experience in web development, programming, or browser-based application design (including student or early-career experience).

- Ability to integrate text analysis, contextual explanation features, or learning tools into digital platforms.

- Experience with UX/UI drafting, interface design, or creating simple wireframes.

- Strong problem-solving skills and ability to develop user-friendly, accessible digital tools.

# G. Reporting

- The expert(s) will submit a final report within 10 days following the completion of assignments.

- Reports will include completed outputs, technical documentation, content packages.

- The expert will submit an interim progress report on the services provided during the assignment period․

- The expert(s) will work under the supervision of the Programme Manager of WomenNet NGO.

- Regular coordination with the project’s communication, advocacy, and technical teams is required to ensure quality and relevance of deliverables.